# Risk Assessment for Use of AI in GP Practice (e.g., AI note taking)

## 1. Header Information

- Practice Name: [Insert Practice here]

- Assessment Title: Use of AI in GP Practice (e.g., AI note taking)

- Assessment Date: 26/04/2025

- Review Date: 26/07/2025

- Author Email: [Insert author email address]

- Practice Manager Approval: [insert practice manager name and date]

## 2. Description of Activity or Area

- Activity/Area Description: Implementation of AI (e.g., AI note taking) within the GP practice for generating summaries of consultation notes for clinician review and drafting referral letters based on structured data input.  This requires Integrated Care Board (ICB) IT team approval before deployment.

- Note: this is not a DPIA - a DPIA is also needed and will cover the data protection aspects, specifically regarding the use of AI in the GP practice. This risk assessment focuses on broader risks associated with the AI implementation, while the DPIA will delve into the privacy implications and measures required to protect patient data.

## 3. Hazards Identified

| Hazard Description | Who Might Be Harmed |
| --- | --- |
| Data Privacy & GDPR Non-Compliance | Patients, Practice |
| Lack of Patient Consent & Transparency | Patients |
| Inaccurate Data & AI Errors | Patients |
| Cybersecurity Vulnerabilities | Patients, Practice |
| Bias in AI Outputs | Patients |
| System Integration Issues & Downtime | Patients, Staff |
| Legal & Regulatory Non-Compliance | Practice |

## 4. Risk Evaluation

| Hazard | Current Control Measures | Risk Rating (Low/Medium/High) |
| --- | --- | --- |
| Data Privacy & GDPR Non-Compliance | None | High |
| Lack of Patient Consent & Transparency | None | High |
| Inaccurate Data & AI Errors | None | High |
| Cybersecurity Vulnerabilities | None | High |
| Bias in AI Outputs | None | Medium |
| System Integration Issues & Downtime | None | Medium |
| Legal & Regulatory Non-Compliance | None | High |

## 5. Additional Control Measures

| Action Required | Responsible Person | Deadline |
| --- | --- | --- |
| Implement GDPR-compliant data processing agreements with AI provider | Practice Manager | 15/05/2025 |
| Update privacy policies and obtain patient consent | Practice Manager | 15/05/2025 |
| Establish clinical oversight and validation procedures for AI outputs | Lead GP/Clinical Safety Officer | 15/05/2025 |
| Ensure AI system meets NHS Digital cybersecurity standards and obtain ICB IT team approval | IT Manager/Practice Manager | 01/06/2025 |
| Implement bias detection and mitigation strategies | IT Manager/Lead GP | 01/06/2025 |
| Test AI integration with existing systems and develop contingency plans | IT Manager | 01/06/2025 |
| Conduct DPIA and ensure compliance with NHSX guidelines and ICO regulations | Data Protection Officer/Practice Manager | 15/06/2025 |
| Provide staff training on AI usage, data validation, and escalation routes | Practice Manager/Lead GP | 15/06/2025 |

## 6. Final Risk Rating

- Reassessed Risk Rating:  To be reassessed after implementation of additional control measures.  Target risk rating Low - Medium.

## 7. Action Plan

| Action | Responsible Person | Deadline | Status |
| --- | --- | --- | --- |
| Implement GDPR compliance (DPA) | Practice Manager | 15/05/2025 | Pending |
| Update privacy policies & consent | Practice Manager | 15/05/2025 | Pending |
| Clinical oversight & validation procedures | Lead GP/CSO | 15/05/2025 | Pending |
| Obtain ICB IT team approval | IT Manager/Practice Manager | 01/06/2025 | Pending |
| Implement bias detection & mitigation | IT Manager/Lead GP | 01/06/2025 | Pending |
| Test system integration & contingency plans | IT Manager | 01/06/2025 | Pending |
| DPIA, NHSX & ICO compliance | DPO/Practice Manager | 15/06/2025 | Pending |
| Staff Training | Practice Manager/Lead GP | 15/06/2025 | Pending |

## 9. Monitoring and Review

- Review Frequency: Quarterly

- Review Criteria: Effectiveness of control measures, AI performance, incident reports, changes in legislation/guidance, feedback from staff and patients.